## Slide 1: Team 1 Midsemester Review
HVAC ERecords

## Slide 2: Sprint 1
Progress made
  Setup project infrastructure and CI for frontend
  Basic CRUD operations and frontend forms
  Templates for pull requests/user stories
  Split stories into frontend/backend
Problems faced
  Sprint ramp up time
  Unclear acceptance criteria
  Not utilizing ZenHub pipelines and closing completed stories
Solutions found
    Improve user stories template for acceptance criteria

## Slide 3: Sprint 2
Progress made
  Pair programming sessions
  Deployment on Heroku
  Less ramp-up time/more progress
  Improved acceptance criteria template
Problems faced
  Pull requests need to be reviewed more frequent
  Some user stories were not descriptive/clear
Solutions found
  Check GitHub once per day/request reviewers
  Ensure whole team understands user story

## Slide 4: Sprint 3
Progress made
  Django CI Testing
  Started maintenance records system
  Authentication
Problems faced
  Wiki/Documentation not staying up to date
Solutions found
  Documentation requirement will be enforced requirement on PRs
  Previous PRs without documentation will be completed before new issues are started

## Slide 5: Sprint 4
Progress made
  Different account types
  (company/technician/manager)
  Maintenance companies can
  assign/manage maintenance profiles
Problems faced
  Pair programming not done soon enough
Solutions found
  Require pair programming first week of next sprint

## Slide 6: Tech stack
  Frontend
    Next.js
    TailwindCSS
    Cypress
    Jest
  Backend
    Django
    REST API Framework
    Django built in unit test
  PostgreSQL
  Heroku

## Slide 7: Testing
  Jest (Frontend React Component Unit Testing)
    96% C0 Coverage
  Cypress (Integration Testing)
    96% C0 Coverage
  Django's unit test (Backend Unit Testing)
    98% C0 Coverage
  Acceptance testing
    Product Owner defined the acceptance criteria for the user stories
    Customer and developer acceptance criteria in each user story

## Slide 8: Our value to the company
  In depth documentation
    Require documentation of new feature in pull request
  Testing process
    Require tests for new feature in pull request
    Code coverage presents in CI for frontend/backend
  Meetings
  Pull requests
    Templates
    Separate branch for development/main

## Slide 9: Demo
https://hvac-erecords.herokuapp.com/