New changes in Sprint 3:

* Django CI
* Global state management for tokens
* Backend record system
* Frontend create maintenance task
* Backend maintenance task CRUD
* Remove username from user registration
* Remove hardcoded login and signup values
* Maintenance technician CRUD and frontend

What went well:

* More people are reviewing each pull request to the development and main branches
* User story descriptions improved and are more detailed
* Added Django CI

What can be improved:

* Documentation needs to be included for our working program

What changes we are making:

* Documentation will now be an enforced requirement for pull requests to be accepted
* Previous pull requests without documentation will be completed before new issues are started

