New changes in Sprint 4:

* Managing tasks
* Managing profiles
* Assigning profiles to units
* Technician completing maintenance form
* User accounts for technician and building manager
* Add user types

What went well:

* Documentation for new features

What can be improved:

* Pair programming not being done in the first week of sprint
* Completion time of stories

What changes we are making:

* Required pair programming during the first week of sprint
* Start working on new features earlier in sprint